|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Admin | View Shop owner profile | \_ | 6hrs | 8/3/19 | 8/3/19 | \_ |
| View Customer profile | \_ | 5hrs | 11/3/19 | 11/3/19 | \_ |
| View Delivery agents profile | \_ | 5hrs | 12/3/19 | 12/3/19 | \_ |
| View Complaints | \_ | 5hrs | 13/3/19 | 13/3/19 | \_ |
| View Daily reports | \_ | 4hrs | 18/3/19 | 18/3/19 | \_ |

**SPRINT- VR SHOPPING**