**SPRINT VR SHOPPING**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| SHOP OWNER | Shop owner\_ product management | \_ | 6hrs | 10/4/19 | 9/4/19 | \_ |
| Shop owner \_product  notification | \_ | 3hrs | 10/4/19 | 9/4/19 | \_ |
| Shop owner \_registration | \_ | 6hrs | 10/4/19 | 9/4/19 | \_ |
| Shop owner \_ view profile | \_ | 5hrs | 10/4/19 | 9/4/19 | \_ |
| Shop owner \_Change password | \_ | 3hrs | 10/4/19 | 9/4/19 | \_ |
| View Feedback | \_ | 3hrs | 10/4/19 | 9/4/19 | \_ |
| SHOP OWNER \_GENERATE BILL | Generate Bill | \_ | 10hrs | 10/4/19 | 9/4/19 | Due to some  errors |