|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| MALL OWNER | Manage Shop owner | \_ | 6hrs | 3/4/19 | 3/4/19 | \_ |
| Manage Customer | \_ | 5hrs | 3/4/19 | 3/4/19 | \_ |
| Mange delivery agent | \_ | 5hrs | 3/4/19 | 3/4/19 | \_ |
| View Daily report | \_ | 4hrs | 3/4/19 | 3/4/19 | \_ |
| View Complaints | \_ | 5hrs | 3/4/19 | 3/4/19 | \_ |
| SHOP OWNER | Shop owner\_ product management | \_ | 6hrs | 10/4/19 | 10/4/19 | \_ |
| Shop owner \_product  notification | \_ | 3hrs | 10/4/19 | 10/4/19 | \_ |
| Shop owner \_registration | \_ | 6hrs | 10/4/19 | 10/4/19 | \_ |
| Shop owner \_ view profile | \_ | 5hrs | 10/4/19 | 10/4/19 | \_ |
| Shop owner \_Change password | \_ | 3hrs | 10/4/19 | 10/4/19 | \_ |
| SHOP OWNER\_GENERATE  BILL | Generate Bill | \_ | 10hrs | 10/4/19 | 10/4/19 | \_ |
| CUSTOMER | Purchasing | \_ | 6hrs | 17/4/19 | 17/4/19 | \_ |
| Shopping | \_ | 3hrs | 17/4/19 | 17/4/19 | \_ |
| Billing | \_ | 3hrs | 17/4/19 | 17/4/19 | \_ |
| Complaints | \_ | 5hrs | 17/4/19 | 17/4/19 | \_ |
| Product notification | \_ | 3hrs | 17/4/19 | 17/4/19 | \_ |
| Track order | \_ | 5hrs | 17/4/19 | 17/4/19 | \_ |
| DELIVERY AGENT | View ordered items | \_ | 5hrs | 26/4/19 | 26/4/19 | \_ |
| Products View | \_ | 2hrs | 26/4/19 | 26/4/19 | \_ |
| Delivery status updating | \_ | 5hrs | 26/4/19 | 26/4/19 | \_ |
| Billing | \_ | 5hrs | 26/4/19 | 26/4/19 | \_ |
| Settings | \_ | 6hrs | 26/4/19 | 26/4/19 | \_ |